PES UNIVERSITY, BANGALORE

Department of Computer Science and Engineering

SOFTWARE TEST PLAN (STP)

Vehicle Service & Maintenance Management System

Version 1.1
Prepared by: Harshith S B (PES1UG24CS574) — Test Lead / QA
Date: 05-Oct-2026

## 1. Introduction

Purpose: This Software Test Plan defines the scope, approach, environment, schedule, resources, responsibilities, risks, traceability and reporting activities for testing Version 1.0 of the Vehicle Service & Maintenance Management System (VSMMS). The plan follows the structure of the supplied Software Test Plan template and is based on the approved VSMMS SRS.

Scope: Testing covers customer and vehicle registration, service-request intake and validation, service-work assignment, service execution and recording, service-status/history/search, and user and access administration. The SRS also requires performance and security validation.

The SRS states that testers should derive test cases from the Pass/Fail acceptance criteria in Sections 5 and 6 and Appendix C. The system is a browser-based application for a service centre.

Important baseline note: the test-case document supplied with this request contains 40 functional test cases across five older module names. Those cases are retained as the existing baseline. However, the current SRS has six functional requirements (FR-001 to FR-006) plus two formally numbered non-functional requirements (NFR-001 and NFR-002). Therefore, FR-006 and the explicit performance/security acceptance criteria require additional validation before final sign-off.

1.1 Test Objectives

The objectives of testing the Vehicle Service & Maintenance Management System are to:

- Verify all functional requirements, FR-001 to FR-006.

- Validate customer registration, service requests, work assignment and service completion.

- Verify service-status tracking, vehicle history and search functionality.

- Check user roles, access permissions and account management.

- Evaluate performance and security against NFR-001 and NFR-002.

- Maintain traceability between requirements, test cases and test results.

## 2. Test Items

| Test Item | Description | Primary SRS Reference |
| --- | --- | --- |
| Customer & Vehicle Registry | Register, view, edit and maintain customer and vehicle records. | FR-001 |
| Service Request | Submit, review, validate/reject and manage service requests. | FR-002 |
| Work Assignment | Assign validated requests and expose assigned work to the correct technician. | FR-003 |
| Service Execution & Recording | Record service activity, maintenance details and completion information. | FR-004 |
| Status, History & Search | Track request status, view vehicle history and search records. | FR-005 |
| User & Access Administration | Manage users, roles/access and system-wide configuration. | FR-006 |
| Performance | Search/status/review response time under 50 concurrent users. | NFR-001 |
| Security | TLS, password hashing, RBAC and audit logging. | NFR-002 |

## 3. Features to be Tested

| ID | Feature / Requirement | Priority | Main Validation |
| --- | --- | --- | --- |
| FR-001 | Customer and Vehicle Registration | High | Registration, validation, association, viewing and updates |
| FR-002 | Service Request Intake, Review and Validation | High | Mandatory-field validation, vehicle reference, validation/rejection and resubmission |
| FR-003 | Service Work Assignment | High | Validated-request assignment and technician-specific visibility |
| FR-004 | Service Execution and Recording | High | Activity, maintenance and completion recording |
| FR-005 | Service Status Tracking, History and Search | High | Status lifecycle, history, search and retrieval |
| FR-006 | User and Access Administration | Medium | User creation/deactivation, roles, permissions and settings |
| NFR-001 | Performance | High | 15-minute load test; 50 concurrent users; 95th percentile ≤2 s; error rate <1% |
| NFR-002 | Security | High | TLS 1.2+, salted adaptive password hashing, RBAC, audit log |

## 4. Features Not to be Tested

The following are outside the release-1.0 test scope unless explicitly added later:

Dedicated physical hardware interfaces — the SRS specifies no dedicated hardware interfaces.

External financial or inventory systems — the SRS states that release 1.0 does not depend on them.

Internal implementation details of third-party open-source libraries, beyond validating their required behaviour.

Future translations or non-English UI — release 1.0 is English-only.

## 5. Test Approach / Strategy

Testing will combine unit, integration, system and acceptance-oriented validation. Functional testing will be derived from the SRS acceptance criteria; regression testing will be performed after defect fixes; performance and security checks will address NFR-001 and NFR-002.

Levels:

Unit testing — validation of individual registration, request, assignment, recording, status/search and access components.

Integration testing — validation of interactions among UI, application services, relational database and role/access controls.

System testing — end-to-end workflows from registration through service completion, status/history and search.

Acceptance/UAT — representative workflows for Customer, Service Advisor, Service Technician and Administrator roles.

Types:

Functional testing — verify all six functional requirements and their Pass/Fail acceptance criteria.

Negative/validation testing — incomplete requests, invalid credentials, unauthorized operations and invalid states.

Regression testing — rerun affected tests after defect fixes.

Performance testing — NFR-001 load test with 50 concurrent users for 15 minutes.

Security testing — NFR-002 checks for TLS, password storage, RBAC and audit logging.

Usability/compatibility testing — supported browsers and responsive screens from 360 px upward.

Entry Criteria:

A stable build is available in the test environment.

Database schema and seed/test data are available.

Required user roles/accounts are available.

Application and HTTPS environment are operational.

Test cases and expected results are reviewed.

Exit Criteria:

All planned functional test cases are executed.

No Critical/Blocker defect remains open.

All High-priority SRS acceptance criteria pass or have an approved deviation.

NFR-001 and NFR-002 validation is completed.

Regression testing for resolved defects is completed.

Test summary and requirement traceability are updated.

## 5.1 Security Validation

Verify HTTPS communication and confirm that protocols below TLS 1.2 are not accepted.

Verify passwords are not stored in readable/plaintext form and use salted adaptive hashing (bcrypt or Argon2).

Verify role-based access for Customer, Service Advisor, Technician and Administrator.

Verify unauthorized role actions are rejected, including a Customer/Technician attempting an Advisor-only function.

Verify deactivated users cannot log in while their historical records remain available to staff.

Verify status changes and record edits are timestamped and attributed to the responsible user through the audit log.

5.2 Performance Test Procedure

Performance testing will evaluate the system's response time, stability and reliability under the workload specified in NFR-001.

- Load Configuration: Simulate 50 concurrent users accessing search, service-status and service-request review functions.

- Test Duration: Maintain the workload continuously for 15 minutes.

- Measurements: Record response times, 95th-percentile latency, successful requests, failed requests and error rate.

- Acceptance Criteria: The 95th-percentile response time must not exceed 2 seconds, and the error rate must remain below 1%.

- Result Recording: Document the test configuration, workload, observed measurements, failures and any deviations from the acceptance criteria.

- Failure Handling: Report unmet criteria as defects, investigate the cause, and repeat the test after corrective changes.

The performance test results must be documented before final test sign-off.

## 6. Test Environment

| Area | Planned Environment |
| --- | --- |
| Client | Current supported versions of Google Chrome, Microsoft Edge, Mozilla Firefox and Apple Safari |
| Responsive UI | Screens from 360 px width upward; desktop, tablet and mobile layouts |
| Server | Linux-based server/container environment; Ubuntu Server 22.04 LTS or later |
| Database | SQLite and document the persistent-storage and backup plan. |
| Network | Workshop network / Internet with HTTPS |
| API | Internal REST-style API using JSON/UTF-8 and ISO 8601 timestamps |
| Security | HTTPS reverse proxy; secure HTTP-only authenticated cookies; rate limiting |
| Test data | Customers, vehicles, service requests, technicians, roles, maintenance records and controlled invalid data |
| Defect tracking | Project issue tracker / GitHub issue log, as agreed by the team |

Security Test Scenarios

- SEC-01 — HTTPS/TLS Validation: Verify that the application uses HTTPS and rejects connections using protocols below TLS 1.2.

- SEC-02 — Password Storage: Verify that passwords are stored using salted adaptive hashing, such as bcrypt or Argon2, rather than plaintext.

- SEC-03 — Role-Based Access Control: Verify that Customer, Service Advisor, Technician and Administrator accounts can access only their permitted functions.

- SEC-04 — Unauthorized Operations: Attempt restricted operations using an account without the required permissions and verify that access is denied.

- SEC-05 — Account Deactivation: Verify that deactivated accounts cannot authenticate successfully.

- SEC-06 — Audit Logging: Verify that relevant status changes and record edits are timestamped and attributed to the responsible user.

Expected Result: All security checks must satisfy the corresponding SRS requirements. Any failure must be documented, assigned for correction and retested before final sign-off.

## 7. Test Schedule

The following is the proposed schedule for the current Version 1.0 test cycle:

| Milestone | Planned Date / Period |
| --- | --- |
| Review SRS and test baseline | 05-Oct-2026 |
| Test plan finalisation | 05-Oct-2026 |
| Environment and test-data setup | 06-Oct-2026 |
| Functional test execution | 07-Oct-2026 to 11-Oct-2026 |
| Regression / defect re-test | 12-Oct-2026 to 13-Oct-2026 |
| Performance and security validation | 14-Oct-2026 |
| UAT / final acceptance review | 15-Oct-2026 |
| Test summary and sign-off | 16-Oct-2026 |

## 8. Test Deliverables

Software Test Plan (STP)

Existing 40 functional test cases / test-case baseline

Additional test cases for FR-006, NFR-001 and NFR-002 where required

Test data and test accounts

Test execution records and screenshots/evidence

Defect reports and re-test results

Requirement Traceability Matrix (RTM)

Performance/security validation results

Final Test Summary Report

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead / Test Lead | Harshith S B — PES1UG24CS574 | Prepare test plan, coordinate execution, maintain traceability and test summary. |
| Requirements / Analysis | Priya K L — PES1UG24CS600 | Maintain SRS requirements and clarify acceptance criteria. |
| Development / Integration | Prajwal S J — PES1UG24CS594 | Support builds, integration issues and defect fixes. |
| Development / Support | Basavaraj Mruthyunjaya Mudakammanavar — PES1UG24CS561 | Support implementation, defect resolution and environment setup. |
| All team members | Project Team | Review results, reproduce defects and support UAT/sign-off. |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Stable build is delayed or unstable | Use smoke testing first; request early builds and prioritize blocking defects. |
| Test data / role accounts are missing | Prepare controlled Customer, Advisor, Technician and Administrator accounts before execution. |
| Database or test environment downtime | Maintain a backup database/environment and document setup steps. |
| FR-006 is not covered by the existing 40 cases | Add dedicated user-management, role-change and deactivation tests before sign-off. |
| NFR-001 performance target is missed | Profile search/status/review paths, optimize queries and repeat the 50-user load test after fixes. |
| Security configuration is incomplete | Validate HTTPS/TLS, password hashing, RBAC and audit logging before acceptance. |
| Defects discovered late | Run daily triage and regression on all impacted test cases. |
| Browser/responsive differences | Execute smoke/compatibility checks on all four SRS-supported browsers and representative screen widths. |

## 11. Assumptions & Dependencies

Every registered customer and staff member has a valid e-mail address or phone number for contact.

A service request concerns one registered vehicle.

A request is validated by a Service Advisor before it is assigned to a Technician.

The service centre starts with a few hundred vehicles and at most 50 concurrent users.

A hosting environment provides TLS certificates and automated database backups.

Required open-source web, database-access and password-hashing libraries are available.

The supported browsers and Linux server environment are available during testing.

## 12. Suspension & Resumption Criteria

Suspend testing if:

The test environment is unavailable or unusable for a significant period.

A blocking defect prevents execution of a substantial portion of the test suite.

Database corruption or loss of required test data makes results unreliable.

The deployed build is substantially different from the build under test.

Resume testing if:

Blocking defects are resolved or an approved workaround is available.

The environment is restored and test data is verified.

A stable build is redeployed and smoke-tested.

Impacted test cases are re-executed from the appropriate point.

## 13. Test Case Management & Traceability

The current SRS Appendix C maps FR-001 through FR-006 and NFR-001/NFR-002 to planned test-case IDs and system test IDs. The previously prepared test-case document contains 40 cases: 8 cases for each of five legacy module groupings. Those cases provide the functional baseline, but their legacy requirement identifiers (for example REQ-CV, REQ-SR and REQ-MH) do not match the current SRS identifiers (FR-001 to FR-006). The final RTM should therefore be updated to use the current SRS IDs.

| Current SRS Requirement | Existing Test-Case Baseline | Additional Coverage Needed |
| --- | --- | --- |
| FR-001 Customer & Vehicle Registration | UT-04 to ST-04 | Confirm exact mapping to current FR-001 acceptance criteria. |
| FR-002 Service Request Intake / Validation | UT-07, UT-08, IT-07 and ST-05 plus related service cases | Add/verify explicit reject-and-resubmit acceptance criterion. |
| FR-003 Service Work Assignment | IT-08, ST-05, ST-06 | Confirm validated-only assignment and technician-specific visibility. |
| FR-004 Service Execution & Recording | UT-09, IT-09, UT-10, IT-11, IT-12, ST-07 | Confirm completed-record immutability. |
| FR-005 Status, History & Search | UT-11 to ST-10 | Confirm exact lifecycle statuses and date-ordered history. |
| FR-006 User & Access Administration | Authentication/access cases provide partial RBAC coverage | Dedicated create/edit/deactivate user, role-change and system-settings tests required. |
| NFR-001 Performance | Not explicitly covered by existing 40 functional cases | 15-minute, 50-user load test; 95th percentile ≤2 s; error rate <1%. |
| NFR-002 Security | Authentication/access cases provide partial coverage | TLS, password hashing, RBAC and audit-log validation required. |

Additional Test Coverage for FR-006: User & Access Administration

The following scenarios supplement the existing test-case baseline:

- TC-ADMIN-01 — User Creation: Verify that an administrator can create a user with valid details and an assigned role.

- TC-ADMIN-02 — User Deactivation: Verify that a deactivated user cannot log in, while historical records remain accessible to authorized staff.

- TC-ADMIN-03 — Role Modification: Verify that changing a user's role updates the permissions available to that user.

- TC-ADMIN-04 — Unauthorized Access: Verify that users cannot access functions restricted to other roles.

- TC-ADMIN-05 — Configuration Access: Verify that only authorized administrators can modify system-wide settings.

Expected Result: All five scenarios should produce the specified access-control behaviour. Any deviation must be recorded as a defect and retested after correction.

## 14. Test Metrics & Reporting

Metrics collected:

% of planned test cases executed

% passed / failed / blocked

Requirement coverage for FR-001 to FR-006 and NFR-001/NFR-002

Number and severity of defects

Defect density and defect aging

Regression pass rate

NFR-001 response-time percentile and error rate

NFR-002 security findings

Reports:

Daily/periodic execution status

Defect summary and re-test status

Performance/security validation report

Final Test Summary Report

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA / Test Lead | Harshith S B — PES1UG24CS574 |  |
| Requirements / Analysis | Priya K L — PES1UG24CS600 |  |
| Development / Integration | Prajwal S J — PES1UG24CS594 |  |
| Development / Support | Basavaraj Mruthyunjaya Mudakammanavar — PES1UG24CS561 |  |